BigShot AI Business OS

Phase 1 — Actual System Discovery Report

Assessment snapshot: June 25, 2026

Scope: Architecture, modules, APIs, database, payment flow, KPI flow, runtime and logs

Change status: Read-only discovery. No files, services, or database records were changed during this phase.

Executive Conclusion

BigShot AI Business OS is operational but not yet production-stable. The current system supports finance reporting, payment receipt processing, NocoDB data management, local AI analysis, and Telegram delivery. Its principal risks arise from duplicated payment state, overlapping KPI paths, weak database enforcement, development-grade service hosting, and deployment of uncommitted code.

The largest architectural risks are:

1	
      Payment truth is duplicated between Payment_Receive and transaction summary columns.

2	
      The deployed runtime executes uncommitted working-tree code.

3	
      KPI calculations have multiple overlapping entry paths and adjustment layers.

4	
      Database relationships are not protected by foreign keys.

5	
      The payment application runs Flask’s development server.

6	
      Startup and restart controls depend on broad process-name termination.

7	
      Existing backups predate the current code and database state.

1. Architecture Diagram

Telegram Finance Topic

│

▼

telegram_bot.py ───────────────┐

│                       │

├─ business_agent.py    ├─ BI/report generation

├─ bi_executor.py       ├─ PDF/Excel reporting

├─ executive_agent.py   └─ Ollama qwen3:14b

└─ formula_engine.py

│

▼

PostgreSQL :5433

│

NocoDB

:8080

Browser / Local UI

│

▼

receive_payment_server.py :5059

│

├─ Payment_Receive

├─ farm_transection

└─ Sotephwar_Transection

Other available entry points

├─ telegram_kpi_bot.py — legacy KPI bot

├─ family_ai_bot.py — currently not running

├─ excel_import_server.py :5055 — currently not running

└─ claw_server.py :5001 — currently not running

Live Services

Service

State

Evidence

Finance Telegram bot

Running, PID 857

launchd KeepAlive=true

Receive Payment server

Running, PID 1975

127.0.0.1:5059

PostgreSQL Docker service

Running

Host port 5433

NocoDB

Running

Host port 8080

Ollama

Running

127.0.0.1:11434, model qwen3:14b

Legacy KPI bot

Not running

No live process

Family bot

Not running

No live process

Excel import API

Not running

No listener on 5055

Claw tool API

Not running

No listener on 5001

2. Module Dependency Map

telegram_bot.py

├─ business_agent.py

│   ├─ formula_engine.py

│   └─ openclaw_client.py → Ollama

├─ bi_executor.py

│   └─ formula_engine.py

├─ executive_agent.py

│   ├─ executive_tools.py → formula_engine.py

│   └─ openclaw_client.py

├─ chart_pdf.py

└─ google_calendar_client.py

receive_payment_server.py

├─ formula_engine.py

└─ PostgreSQL

telegram_kpi_bot.py

├─ kpi_engine.py

└─ nocodb_client.py → NocoDB

excel_import_server.py

└─ excel_importer.py

├─ formula_engine.py

└─ master_relink_db.py

Key evidence:

•	
      Preferred bot entry point: telegram_bot.py

•	
      Legacy KPI entry point: telegram_kpi_bot.py

•	
      Central SQL/calculation module: tools/formula_engine.py

•	
      Payment server: scripts/receive_payment_server.py

3. API Map

Receive Payment Server — 127.0.0.1:5059

Method

Route

Purpose

GET

/

Full payment page

GET

/receive-payment

Full payment page

GET

/receive-payment-basic

Basic payment page

POST

/receive-payment-basic

Submit payment

GET

/api/vouchers

Search and list vouchers

GET

/api/voucher

Fetch one grouped voucher

POST

/api/payment-receive

Record payment

GET

/health

Health check

GET

/debug, /visible, /plain

Diagnostic pages

Other APIs

Service

Method

Route

Excel import

GET

/health

Excel import

POST

/import

Excel import

POST

/import-vba

Claw server

POST

/tool

Initial API risk: The payment API has no authentication and sends Access-Control-Allow-Origin: *. Localhost binding reduces external exposure but does not eliminate local-origin abuse risk.

4. Database Relationship Map

Schema: pipkgfu2wr9qxyy

customer_master

│ application-managed junction

├── _nc_m2m_Sotephwar_Trans_customer_master

│          └── Sotephwar_Transection

│

└── _nc_m2m_farm_transectio_customer_master

└── farm_transection

category_master

│

└── _nc_m2m_Transection_category_master

└── Transection

Payment_Receive

└── Logical voucher reference only:

Sector + Voucher_Number + Invoice_Date + Customer

Sotephwar_Inventory

└── No declared relationship to sales rows

fixed_assests

└── Standalone, currently empty

There are zero declared foreign-key constraints. Every relationship depends on application logic and matching IDs or text values.

Row Counts

Table

Rows

Transection

1,763

Sotephwar_Transection

710

farm_transection

76

Payment_Receive

237

Sotephwar_Inventory

31

customer_master

275

category_master

66

Financial_Obligations

8

fixed_assests

0

Sote/customer junction

686

Farm/customer junction

76

Transaction/category junction

1,763

Status backup table

708

5. Payment Flow Diagram

User searches vouchers

│

▼

receive_payment_server._list_vouchers()

│

├─ Sote Phwar listing → raw Sotephwar_Transection rows

└─ Voucher lookup → grouped source rows + Payment_Receive

│

▼

User submits receive amount

│

▼

save_payment_receive()

│

├─ Re-read voucher total

├─ Sum prior Payment_Receive rows

├─ Reject negative outstanding balance

├─ Insert Payment_Receive history row

├─ Allocate received amount over transaction rows

├─ Update Total_Received

├─ Update Outstanding_Balance

├─ Update Payment_Status

└─ Commit or rollback transaction

Payment Architecture Finding

Payment data exists in two forms:

•	
      Event/history source: Payment_Receive.Receive_Amount

•	
      Materialized summary state: Total_Received, Outstanding_Balance and Payment_Status

This synchronization supports faster reporting but creates stale-value risk because history and summaries can be queried independently. A second legacy insertion path, payment_receive_insert(), performs similar calculations separately and requires Phase 2 investigation.

Log Evidence

Logs contain controlled rejection of overpayment attempts:

•	
      Voucher 77: calculated outstanding −6,800,000

•	
      Voucher 45: calculated outstanding −6,600,000

The requests returned controlled responses. Available evidence does not show these attempts crashing the payment service.

6. KPI Flow Diagram

Telegram question

│

├─ Guided BI route

│      └─ bi_executor → formula_engine

│

├─ Formula route

│      └─ business_agent → formula_engine

│

└─ Executive route

├─ executive_tools → formula_engine

└─ Ollama narrative layer

formula_engine KPI sources

├─ Transection

│    ├─ Income

│    └─ Expense

├─ farm_transection.Total_Amount

└─ Sotephwar_Transection.Total_Amount

Cash-flow sources

├─ Transection.Amount

├─ farm_transection.Total_Received

└─ Sotephwar_Transection.Total_Received

Hidden KPI Transformation

business_agent._combined_kpi() starts with kpi_overview, removes Sote Phwar income found in Transection, and adds Sote Phwar invoice income from Sotephwar_Transection. This prevents duplication but means executive KPI values can differ from direct kpi_overview() output.

Dual KPI Architecture

The legacy telegram_kpi_bot.py uses NocoDB-based KPI modules, while the preferred bot uses PostgreSQL formula_engine. If both bots run with the same token, they can conflict operationally and return differently calculated KPIs.

Critical Phase 1 Findings

Priority

Finding

Evidence

Critical

Runtime executes uncommitted code

Six modified tracked files; branch ahead 12 commits

Critical

Payment truth is duplicated

History plus transaction summary columns

High

No database foreign keys

Zero declared foreign-key constraints

High

Two finance/KPI bot implementations

telegram_bot.py and telegram_kpi_bot.py

High

Payment server uses Flask development server

Repeated warning in live logs

High

Payment API has no authentication

No authentication middleware; wildcard CORS

High

Broad force-kill restart logic

pkill -9 -f in start_bot.sh

Medium

KPI contains hidden replacement logic

_combined_kpi() subtract/add transformation

Medium

Payment queries lack business-key indexes

Payment_Receive has only its primary-key index

Medium

Startup database race appears in bot log

PostgreSQL “system is starting up”

Medium

Existing backups are not current

Latest database dumps: June 21, 2026

Expected Remediation Scope

No files were changed. Later phases are expected to affect:

•	
      scripts/receive_payment_server.py

•	
      tools/formula_engine.py

•	
      telegram_bot.py

•	
      telegram_kpi_bot.py

•	
      start_bot.sh

•	
      business_agent.py

•	
      KPI and reporting modules under tools/

•	
      Docker and launchd deployment configuration

•	
      Database indexes and constraints

Change-Control Gate

Before Phase 2 or later implementation:

1	
      Create a fresh PostgreSQL custom-format dump.

2	
      Capture the current dirty working-tree patch.

3	
      Record the running commit and file checksums.

4	
      Validate backup restoration.

5	
      Complete Phase 2 findings before modifying payment behavior.

Phase 1 status: Complete. No remediation was applied as part of the discovery phase.

Prepared for BigShot AI Business OS Phase 1 Stabilization & Remediation Program.